Planning Logic – Electric Motor Temperature Prediction System

Date: 18 February 2026
Team ID: LTVIP2026TMIDS78786
Project Name: Electric Motor Temperature Prediction System

Maximum Marks: 4 Marks

## Key Terms

❖ Sprint: A fixed development cycle during which selected project features are developed and    tested. (Here, 4 sprints are planned.)

❖ Epic: A major functionality such as Data Processing, Model Training, Deployment, or Visualization, divided into smaller tasks.

❖ Story: A specific implementation task contributing to an Epic (e.g., Data Cleaning or Model Training).

❖ Story Point: A unit used to estimate effort or complexity using the Fibonacci scale (1, 2, 3, 5, 8…).

### Effort Classification:

• Very Easy → 1 Point
• Easy → 2 Points
• Moderate → 3–5 Points
• Difficult → 8+ Points

## Sprint Planning

Sprint 1: Project Setup & Data Preparation (5 Days)

Epics Covered: Dataset Handling, Environment Setup

• USN-1: Setup Python Environment & Install Libraries – 1 Point
• USN-2: Load and Understand Dataset – 2 Points
• USN-3: Data Cleaning & Null Value Handling – 3 Points

Total Story Points: 6

Sprint 2: Data Preprocessing & Feature Engineering (5 Days)

Epics Covered: Data Processing and Visualization

• USN-4: Perform Exploratory Data Analysis (EDA) – 3 Points
• USN-5: Feature Scaling using MinMaxScaler – 3 Points
• USN-6: Train-Test Data Splitting – 2 Points
• USN-7: Data Visualization using Matplotlib & Seaborn – 2 Points

Total Story Points: 10

Sprint 3: Model Development & Evaluation (4 Days)

Epics Covered: Machine Learning Model Training

• USN-8: Train Linear Regression Model – 2 Points
• USN-9: Train Decision Tree Regressor – 3 Points
• USN-10: Train Random Forest & SVR Models – 3 Points
• USN-11: Model Evaluation using RMSE & R² Score – 3 Points

Total Story Points: 11

Sprint 4: Deployment & Finalization (3 Days)

Epics Covered: Deployment, Testing, Documentation

• USN-12: Save Model using Pickle – 1 Point
• USN-13: Develop Flask Web Application – 3 Points
• USN-14: Create User Interface (HTML & CSS) – 2 Points
• USN-15: Testing, Validation & Documentation – 1 Point

Total Story Points: 7

Team Velocity Calculation

Total Story Points = 6 + 10 + 11 + 7 = 34

Total Sprints = 4

Velocity = 34 ÷ 4 = 8.5 Story Points per Sprint (on average)